# FSD IITR Capstone - ASI

PROJECT DOCUMENTATION

0.0

─

# Overview

## OBJECTIVE

- Design complete solution to demonstrate end-to-end pipeline development of website development along with its cloud deployment

- Develop understanding of all stages of an AI product (development & cloud deployment) project lifecycle

- Demonstrate understanding of challenges encountered during the project development and provide ways to tackle them

- Showcase understanding of software engineering best practices while developing the project

- Deliverables:

  - Content website with recommendation system, text verification, searching with sync functionality with github, dropbox, googledrive, arxiv, linkedIn, facebook, instagram, twitter etc

    - App development for the above content website

  - Online latex documentation with text verification and searching with sync functionality with github, dropbox, googledrive, arxiv, linkedIn, facebook, instagram, twitter etc

    - App development for the above online documentation

  - Online python IDE development (similar to google colab jupyter notebook + spyder) with sync functionality with github, dropbox, googledrive, arxiv, linkedIn etc

  - Android Mobile App Development for projects 1.a, 1.b and 1.c (all in one App)

References:

- https://business.adobe.com/in/products/magento/open-source.html

- Content website sample:  https://medium.com/

- Online document development sample: https://www.overleaf.com/project

- https://www.kaggle.com/saurav9786/recommender-system-using-amazon-reviews

- https://www.kdnuggets.com/2017/08/recommendation-system-algorithms-overview.html

## PROBLEM STATEMENT

Develop the following applications with relevant security features:

  - Content website with recommendation system, text verification, searching with sync functionality with github, dropbox, googledrive, arxiv, linkedIn, facebook, instagram, twitter etc

    - App development for the above content website

  - Online latex documentation with text verification and searching with sync functionality with github, dropbox, googledrive, arxiv, linkedIn, facebook, instagram, twitter etc

  - Online python development IDE (similar to google colab, jupyter notebook + spyder) with sync functionality with github, dropbox, googledrive, arxiv, linkedIn etc

  - App development for the above online documentation

  - Android Mobile App Development for projects 1.a, 1.b and 1.c (all in one App)

These applications needs to have the following features:

- Admin login

  - Add new functionalities like trained APIs

  - Modify existing functionalities like updated APIs

- Customer login

  - Submit new article

  - Remove/modify already submitted article

  - Develop article using online word tool or latex tool

  - Sync documents/articles with github, dropbox, googledrive, arxiv, linkedIn, facebook, instagram, twitter etc

  - Search through existing documents

  - Get relevant article recommendations

  - Payment gateway

## MODULES DETAILS

Different technical modules are elaborated as follows –

- Project Management

- Project Requirement Documentation

- Data Engineering

  - Data Preparation:

  - Data sources:  medium.com

  - Database:  MySQL / MongoDB

- AIML Module

  - Models

    - Collaborative filtering

    - Clustering

    - Content based recommendations

    - Ensemble methods

    - Technologies: Python, MySQL

  - Model Training

  - Model Deployment

  - Model Prediction

- Front-End & Website

  - Technologies: Java script, html, CSS

  - Sample website: https://www.dunzo.com/order

  - Open Source ecommerce build tools

    - https://business.adobe.com/in/products/magento/open-source.html

    - https://kinsta.com/blog/shopify-alternatives/

- Back-end

  - Technologies: Python, React JS, Java,  MySQL and MongoDB

- Recommendation service

  - Fast API

- Search Service

  - Elastic search, Faiss similarity search tools

    - https://engineering.fb.com/2017/03/29/data-infrastructure/faiss-a-library-for-efficient-similarity-search/

    - https://towardsdatascience.com/understanding-faiss-619bb6db2d1a

    - https://faiss.ai/

- Integration and Development

  - Technologies: Docker, Nginx, AWS EC2 small instance

- Payment Gateway

- Testing

  - Write test cases

- Documentation

  - Project documentation - detailed

  - Concise technical documentation (Sample: https://arxiv.org/abs/1901.11210  )

### Technology Requirement:

- Front-End: HTML, CSS, Bootstrap, Java Script, React

- Environment: Python 3

- Backend: Jupyter Notebook, Flask, FastAPI, Streamlit, Papermill, Python

- ML Libraries: Pandas, Numpy, Sklearn, Rake,Pivottable,nltk,truncatedSVD

- DataBase: MySQL, MongoDB

- AWS Instance: EC2

- Local infrastructure: Vagrant

- Virtualization tool: Docker

- Testing: SQLMap(SQL Injection), OWASP ZAP(Overall Testing)

- Source code Management: GitHub

- Security: Codacy Security Scan, Dependabot alerts (Plugins in Github)

- Documentation: Overleaf, Lucidcharts

## MILESTONES

There would be 14 milestones –

| WeekNo | 1.1 Content | 1.2 Latex | 1.3 APP | 2. DS APIs |
| --- | --- | --- | --- | --- |
| 1 1-7May | Project Requirement Doc | Project Requirement Doc | Project Requirement Doc | Project Requirement Doc |
| 2 8-14May | - SignOff Project Req Document - Literature Survey - Technology Identification - Effort Estimation - Knowledge Sharing | - SignOff Project Req Document - Literature Survey - Technology Identification - Effort Estimation - Knowledge Sharing | - SignOff Project Req Document - Literature Survey - Technology Identification - Effort Estimation - Knowledge Sharing | - SignOff Project Req Document - Literature Survey - Technology Identification - Effort Estimation - Knowledge Sharing |
| 3 15-21May | - High level design - Low level design - Open Sources Identification - Tech set-up ready - Product documentation version 0 | - High level design - Low level design - Open Sources Identification - Tech set-up ready - Product documentation version 0 | - High level design - Low level design - Open Sources Identification - Tech set-up ready - Screen designs on paper - Product documentation version 0 | - High level design - Low level design - Open Sources Identification - Tech set-up ready - Product documentation version 0 |
| 4 22-28May | - MVP ready | - MVP ready | - MVP ready | - MVP ready |
| 5 |  |  |  |  |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
| 8 |  |  |  |  |
| 9 |  |  |  |  |
| 10 |  |  |  |  |
| 11 |  |  |  |  |
| 12 |  |  |  |  |
| 13 |  |  |  |  |
| 14 | UAT & Signoff | UAT & Signoff | UAT & Signoff |  |

## DATA ENGINEERING :

| TEAM LEAD | MONIDEEPA ROY | roy.monideepa@gmail.com |
| --- | --- | --- |
| MEMBER | DIGVIJAY KUMAR | dgvj.kmr@gmail.com |
| MEMBER | NARENDRA KUMAR | naren.dsp@gmail.com |
| MEMBER | NIKHIL THORAWADE | nikhil.t.career@gmail.com |
| MEMBER | PASUPULETI VENKATESWARA RAO | pvrpasupuleti.r1@gmail.com |

Objective

To extract, transform and load the data from various healthcare data sources for fetch by APIs

  - Data Preparation:

  - Data sources:  medium.com

  - Database:  MySQL / MongoDB

### TECHNOLOGY :

Tech Stack

Python 3.10.4 can be used for data extraction, pre-processing, module creation,API endpoints  with flask framework

- MongoDB can be used for storing unstructured data,image data

- Cloud resources as Azure CosmosDB on free subscription

- Amazon S3 can be used to store huge sized files in the order of GBs

- MySQL can be used for storing structured data, user information.

Code repository: GitHub

Open-Source Data Links for Data Collection:

1. https://data.mendeley.com/datasets/rscbjbr9sj/2

Chest X-Ray Images (used for pneumonia detection, lung cancer detection as example use cases)

Suggested DB: NoSQL DB: MongoDB

Or Amazon S3 can be used as a file store.

2. https://github.com/wooque/openpacs

3. https://archive.ics.uci.edu/ml/index.php

Python Libraries:

Pandas for tabular data

Nltk, spacy for text processing

Pillow for image processing

Beautiful Soup for web scraping

Flask framework for APIs

Literature Survey:

https://towardsdatascience.com/python-etl-tools-best-8-options-5ef731e70b49

https://ieeexplore.ieee.org/abstract/document/1347934

https://www.researchgate.net/profile/Maria-Nancy-3/publication/343655656_A_REVIEW_ON_UNSTRUCTURED_DATA_IN_MEDICAL_DATA/links/5f36a848a6fdcccc43c6b2d5/A-REVIEW-ON-UNSTRUCTURED-DATA-IN-MEDICAL-DATA.pdf

https://www.analyticsvidhya.com/blog/2022/03/a-quick-overview-of-data-engineering/

https://docs.microsoft.com/en-us/azure/cosmos-db/

Reference sites (how they are hosted on cloud):

Generalized API platform: https://h2o.ai/

APIs for healthcare:  https://monai.io/

APIs for finance :https://www.capfront.in/

APIs for logistics, Education and Retail : https://www.tensorbrew.com/

Knowledge Sources:

https://feedly.com/i/top/data-engineering-blogs

https://www.youtube.com/watch?v=0buKQHokLK8    -- relational db vs nosql db

https://www.youtube.com/watch?v=FW1LOP09RM8   --- Flask vs Django

https://www.guru99.com/flask-vs-django.html#:~:text=Flask%20provides%20support%20for%20API,for%20easy%20and%20simple%20projects.

https://www.lastweekinaws.com/blog/10-free-cloud-databases-you-should-consider-and-1-you-shouldnt/

### MODULE UPDATES (DE) :

## AIML :

| TEAM LEAD | BHARAT VASIREDDY | bharat.vasireddy@gmail.com |
| --- | --- | --- |
| MEMBER | ANUBHAV GANGWAR | anubhavgangwar98@gmail.com |
| MEMBER | ARYAN SHUKLA | shuklas2002@gmail.com |

  - Data Pattern

  - Recommendation

  - Search

  - Sentiment identification

## INTEGRATION & DEPLOYMENT :

| TEAM LEAD | NARAYANAN KESAVAN | kesavannarayanan@gmail.com |
| --- | --- | --- |
| MEMBER | AKSHIT BAUNTHIYAL | akshit.baunthy@gmail.com |
| MEMBER | ANSHUL VANAWAT | anshulv1401@gmail.com |
| MEMBER | ARUNKUMAR S | arunkumar.s.85@gmail.com |
| MEMBER | GILSON PAUL GEORGE | gilsonpgeorge300@gmail.com |
| MEMBER | GOWTHAM PADMANATHAN | padmanathan.gowtham@gmail.com |
| MEMBER | RAJIB DEB | rajib.deb1991@gmail.com |

Devops Literature Survey: -

In this project, we will learn how to set up a continuous integration and continuous delivery (CI/CD) pipeline on AWS.  A pipeline helps us to automate steps in your software delivery process, such as introducing automatic builds and then deploying to Amazon  EC2 instances. We will use  Jenkins, a service that  builds, tests, and deploys  the code every  time there  is a code change,  based on  the release  process models  defined. As  part of  our setup,  we will  plug  other devops  tools into  jenkins to complete your  software delivery pipeline.  The other tools which are  used are github and Maven and others based on requirement. Github  acts as source code repository and Maven acts as Building tool. The detailed diagram will be created based on project requirement and this guide will show you how to create a very simple pipeline that pulls code from a source and automatically deploys it an amazon ec2 instances

https://www.lambdatest.com/blog/cicd-pipeline-challenges/

https://www.altexsoft.com/blog/ci-cd-pipeline-problems/

https://harness.io/blog/continuous-delivery/ci-cd-challenges/

https://betterprogramming.pub/ci-cd-ingredients-for-success-2031cf7ad152

### TECHNOLOGY :

Top choice for integration processes in a lot of organizations is Jenkins. Why?

- Cross platform (Windows, Linux, Unix-like) - Can be installed on almost all operating systems.

- Open source - Huge community contribution for extending functionality using plugins.

- Simple interface.

- Supports master/slave architecture - A team can have distributed builds to manage load and provide the desired environment based on requests sent by the master.

- Has a CLI (command line interface).

- The software itself does not have charges although since it will be deployed on a machine, we need to bear the charges of infrastructure.

Devops-  Docker, ngnix, AWS(EC2), Kubernetes (EKS)

The goal of DevOps is to

·       Accelerate Flow - faster delivery

·       Amplify Feedback - high quality

·       Continuous improvement

Devops Tools:-

Integration tool:Jenkins, Gitlab or Gitbhub, Docker Hub

Deployment:Nginx,terraform,ansible,docker,kubernetes(eks)

Monitor:grafana,lens,promotheus, AWS cloudwatch

IDE:-

Intellej

visual studio

CI-CD HLD:-

*Effort Estimation

- It is dependent on Content and API requirements. Once it receives the architecture of content and API and Project requirement Document, then it will be estimated.

### MODULE UPDATES (I & D) :

## BACKEND :

| TEAM LEAD | MANUKUMAR BETTASWAMAIAH | manukumar38@gmail.com |
| --- | --- | --- |
| MEMBER | AKHIL SINGLA | akhilsingla@gmail.com |
| MEMBER | ANIL HEGISTE | anil4u13@gmail.com |
| MEMBER | AYUSH BINJOLA | ayushb15@gmail.com |
| MEMBER | PRASANNAKUMAR CHIDANAND PATIL | prasannacpatil@gmail.com |
| MEMBER | RASAGNA ANNAVAJJALA | rasagnarasmi95@gmail.com |
| MEMBER | SAKINA KOTHAWALA | sakina.kothawala5@gmail.com |
| MEMBER | VARUN VASUDEVA | v.varun0@gmail.com |

  - Development

  - Data Bases design

## FRONT END :

| TEAM LEAD | BALASUBRAMONIAN KUMARESAN | balukumaresan@gmail.com |
| --- | --- | --- |
| MEMBER | MANMOHAN SINGH | manmohan92singh@gmail.com |
| MEMBER | PRADEEPA ARIYANATHAN | pradeepaari@gmail.com |
| MEMBER | PREETHAM USHA PRABHAKAR | preepraj@gmail.com |

a)	API Website

High level flow: User lands on the Home page. Users can see the list of Models available for training grouped subject wise. Users also can login to the site using credentials of the site also using  facebook/ google  credentials. Users need to enroll in a payplan to select and run the model. When the user selects and submits a model for training, the UI will display the progress bar until the process is running and display the result after the process is completed.

Technology : HTML, CSS, Bootstrap, Javascript, React JS

Reference Site: https://h2o.ai/

Ease Navigation

Displaying all the available features/functionality

Search bar to find a specific model/ subject wise etc.

Filter the models by subject wise Like Medical, Hotel etc

Predefined filters for Models with icon/subject for each group/ subject

Payment gateway

Easy login experience

Tool tips

https://www.ncbi.nlm.nih.gov/pmc/articles/PMC4974011/

https://multichannelmerchant.com/blog/payment-gateways-101-examples-benefits-and-drawbacks/

https://github.com/ravigithub19/payment-gateway-integration

https://www.c-sharpcorner.com/article/login-with-facebook-using-reactjs/#:~:text=npx%20create-react-app%20sociallogin%20Open%20the%20newly-created%20project%20in,using%20the%20following%20command%20npm%20install%20react-facebook-login%20--save

https://developers.google.com/identity/sign-in/web/sign-in

b) 	IDE for Python

Developers can view and edit the workspace files.

Technology : HTML, CSS, Bootstrap, Javascript, React JS

Reference Site: https://www.spyder-ide.org/

Documentation :

Google Docs

OpenAPIEditor

https://opensource.com/resources/python/ides

https://www.spyder-ide.org/

## TESTING :

| TEAM LEAD | VENKATESH RAPOLU | venkateshrapolu2008@gmail.com |
| --- | --- | --- |
| MEMBER | GAURAV BHUSHAN | gbhushan567@gmail.com |
| MEMBER | NEERAJ TIWARI | nt98924@gmail.com |
| MEMBER | PARVEEN NARA | parveennara@gmail.com |
| MEMBER | PRATIK NANDA | pratik.nanda99@gmail.com |
| MEMBER | RITIKA | mathur.riya8@gmail.com |
| MEMBER | SOHAM CHAKRABORTY | sohamchakraborty777@gmail.com |

## DOCUMENTATION :

| TEAM LEAD | SUNIL KUMAR K K | sunnairkk@gmail.com |
| --- | --- | --- |
| MEMBER | CHANDAN K R | chandan.krc361991@gmail.com |
| MEMBER | SUMIT PATEL | sumitpatel2323@gmail.com |

Technology :

Google Docs, Overleaf.

# PROJECT TEAM

| MODULES | ROLES | NAMES | EMAIL ID |
| --- | --- | --- | --- |
| PROJECT | CONSULTANT | VIPLOV MADAN | iammadan009@gmail.com |
| PROJECT | MANAGER | BINNY VERGHESE | binny.alex2020@gmail.com |
| AIML | TEAM LEAD | BHARAT VASIREDDY | bharat.vasireddy@gmail.com |
|  | MEMBER | SWABHIMAN PATNAIK | swabhimanpatnaik@gmail.com |
| BACKEND | TEAM LEAD | MANUKUMAR BETTASWAMAIAH | manukumar38@gmail.com |
|  | MEMBER | AKHIL SINGLA | akhilsingla@gmail.com |
|  | MEMBER | ANIL HEGISTE | anil4u13@gmail.com |
|  | MEMBER | AYUSH BINJOLA | ayushb15@gmail.com |
|  | MEMBER | PRASANNAKUMAR CHIDANAND PATIL | prasannacpatil@gmail.com |
|  | MEMBER | RASAGNA ANNAVAJJALA | rasagnarasmi95@gmail.com |
|  | MEMBER | SAKINA KOTHAWALA | sakina.kothawala5@gmail.com |
|  | MEMBER | VARUN VASUDEVA | v.varun0@gmail.com |
| DATA ENGINEERING | TEAM LEAD | MONIDEEPA ROY | roy.monideepa@gmail.com |
|  | MEMBER | RAMESH MANTRIPRAGADA | rameshma@outlook.com |
|  | MEMBER | SATYAM SHUKLA | satyam00@gmail.com |
|  | MEMBER | SHIVAM SANGAL | sangals101@gmail.com |
| DOCUMENTATION | TEAM LEAD | SUNIL KUMAR K K | sunnairkk@gmail.com |
|  | MEMBER | CHANDAN K R | chandan.krc361991@gmail.com |
|  | MEMBER | SUMIT PATEL | sumitpatel2323@gmail.com |
| FRONT END | TEAM LEAD | BALASUBRAMONIAN KUMARESAN | balukumaresan@gmail.com |
|  | MEMBER | MANMOHAN SINGH | manmohan92singh@gmail.com |
|  | MEMBER | PRADEEPA ARIYANATHAN | pradeepaari@gmail.com |
|  | MEMBER | PREETHAM USHA PRABHAKAR | preepraj@gmail.com |
| INTEGRATION & DEPLOYMENT | TEAM LEAD | NARAYANAN KESAVAN | kesavannarayanan@gmail.com |
|  | MEMBER | MALCON LOBO | lobomalcon@gmail.com |
|  | MEMBER | QUAMAR AZIZ | quamaraziz936@gmail.com |
|  | MEMBER | SANGRAM KESARI SAHU | sangramsahutech@gmail.com |
|  | MEMBER | SASWATIKA DAS | saswatikadas756@gmail.com |
|  | MEMBER | VITUL GOYAL | vitulgoel@gmail.com |
| TESTING | TEAM LEAD | VENKATESH RAPOLU | venkateshrapolu2008@gmail.com |
|  | MEMBER | GAURAV BHUSHAN | gbhushan567@gmail.com |
|  | MEMBER | NEERAJ TIWARI | nt98924@gmail.com |
|  | MEMBER | PARVEEN NARA | parveennara@gmail.com |
|  | MEMBER | PRATIK NANDA | pratik.nanda99@gmail.com |
|  | MEMBER | RITIKA | mathur.riya8@gmail.com |
|  | MEMBER | SOHAM CHAKRABORTY | sohamchakraborty777@gmail.com |